CENTER FOR PUBLIC ENVIRONMENTAL OVERSIGHT

1101 Connecticut Avenue, NW Suite #1000 Washington, D.C. 20036

Voice: 202-452-8039 Fax: 202-452-8095 E-Mail: cpeo@cpeo.org

Base closure Environmental Assessment

January, 2005

In preparation for the upcoming 2005 round of military base closures, the Center for Public Environmental Oversight (CPEO) convening a series of Roundtable discussions to discuss the lessons learned from previous rounds about the cleanup, transfer, and reuse of closing installations. CPEO organized the Roundtables because there is a general sense, among experts from all stakeholder groups, that the process is long and cumbersome, yet it still fails to meet all necessary objectives. This paper is based upon Roundtable discussions held in late 2003 and early 2004. Please note that it is CPEO’s interpretation of those discussions, not a consensus report of the people who took part. We offer it to stimulate discussion among policy-makers responsible for the cleanup and disposition of closing bases, no matter which entities end up taking responsibility for preparing properties for reuse.

At closing military bases, the standards for site characterization form the foundation for cleanup, transfer, and reuse. Many Roundtable participants believe these standards are not sufficient. We believe it is possible to create a new, interactive standard that serves the interests of all stakeholder groups that will be involved in the next round of military base conversions.

Site characterization lays the foundation for:

- protecting public health and the environment

- projecting Defense Department budgetary requirements

- estimating non-Defense financial requirements

- determining the legal suitability for transfer

- negotiating early transfer and fixed-price cleanup contracts

- determining or adjusting future land use

Within the base closure process, the Environmental Baseline Survey (EBS) required by the Comprehensive Environmental Response Facilitation Act (CERFA) is the principal site characterization tool. There may be facilities where the EBS goes beyond the statutory floor, but generally EBS documents have not served their purposes well. Particularly at large or complex facilities, the EBS provides incomplete information that does not adequately support the above objectives.

For example, in the absence of an acknowledged regulatory driver, the military contends that it is not required to conduct sampling. In most cases, the Defense Department does not sample for perchlorate except in limited circumstances, because there is not yet a promulgated cleanup standard for perchlorate in groundwater. Thus, the typical EBS contains no information about perchlorate releases.

The EBS tool was not developed for the complexities of the military base closure process. Instead, it’s based on ASTM’s 1527 standard for Phase One site assessments. The primary purpose of the ASTM standard is to bolster the liability defense of prospective purchasers in private property transactions. That is, the party that conducts a Phase One hopes to conclude, “I looked, using reasonable methods, and I didn’t find anything.”

The EBS has a number of shortcomings. It does not say what to do if there is not enough data to determine whether there is contamination. It does not call for sampling. It does not require a complete operational history. It only applies to hazardous substances, as defined by CERCLA (the Comprehensive Environmental Response, Compensation, and Liability Act), and petroleum products. And there is no requirement that the Defense component (armed service or Defense agency) performing the EBS consult with the surrounding community or potential property transferee.

Furthermore, under the EBS standard, the examination of contamination source areas stops at the property fenceline. This has created confusion and inefficiencies at closing bases where similar problems exist on portions of the facility closed earlier—parcels now categorized as Formerly Used Defense Sites (FUDS). Those are either addressed under an entirely different remediation program or even worse, ignored.

Incomplete site characterization generally costs time and money because it is difficult to coordinate reuse planning and cleanup without a clear picture of contamination. Moreover, when new contamination or pathways are discovered after redevelopment occurs, cleanup is even more expensive, inviting battles over responsibility and liability. The unresolved issue of asbestos at the former Lowry Air Force Base is a case in point.

The EBS is not the only game in town, however. Unlike the situation during early base closure rounds, most contaminated military properties have undergone detailed characterization under CERCLA or the Resource Conservation and Recovery Act’s Corrective Action provisions. Those investigations tend to be more complete, and they have generally been conducted with some level of community oversight. Still, they often do not address all forms of environmental contamination that may be found at military bases, such as unexploded ordnance, depleted uranium, mercury, arsenic, and asbestos. Furthermore, most have been conducted with the assumption that the military use of the property will continue indefinitely. Such studies generally do not provide adequate facility-wide data to support major changes of use.

In view of these shortcomings, we propose the creation of a new Base Closure Environmental Assessment (BCEA) standard. While it may be more costly than the EBS in the short run, it should save time and money in the long run. In fact, if constructed carefully, the BCEA could benefit all parties because a more thorough assessment would reduce the uncertainty about the extent and severity of site contamination . Environmental problems are the major source of delay in property conversion, and such delays create substantial costs for both the military and transferees.

We suggest that the BCEA consist of two stages, both of which should be conducted by the original owner—that is, the Defense component.

# Stage One

Stage One would begin with a scoping exercise, in which members of the surrounding community, the appropriate planning jurisdiction, and if identifiable, likely transferees, if known, would be asked to propose general land use alternatives for the closing bases. For example, a community representative might suggest: “Half the property should be redeveloped as housing, with another quarter as recreational open space.” The combined suggestions from participants should help structure the first stage of the Base Closure Environmental Assessment; the assessment would attempt to determine if and how the land use objectives might be achieved through characterization and remediation.

It’s important, however, not to let land use assumptions or predictions stand in the way of fundamental site characterization. Often soil contamination must be investigated and possibly remediated, not because of pathways associated with land use, but because it serves as a continuing source of groundwater pollution. That is, land use projections may influence characterization, but there are essential minimum steps that should be taken to assess property regardless of its eventual use.

We believe that the BCEA, like EPA’s Consensus Proposed Rule on All Appropriate Inquiry, should be performance-based. This draft Rule, called for by the new Brownfields law, will supplant the ASTM Phase One. (ASTM and U.S. EPA are taking steps to harmonize ASTM’s more detailed guidance with EPA’s draft Rule.) That is, the BCEA might list essential data collection methods, but the principal measure of the Assessment would be whether it has fulfilled the objectives defined for the process—that is, establishing a complete operational history and determining whether any contaminants are likely to have been released. If the investigation answers questions quickly, then less work is required. If the data gaps are difficult to resolve, further research will be necessary.

First and foremost, the Assessment must compile a complete operational history for the facility, with a standard BCEA template outlining the types of information required. This history is essential to evaluate the likelihood of releases of hazardous substances or petroleum products, as well as the presence of other environmental conditions. For example, were radioactive planes or ships washed down on the property? Is there a record of munitions disposal practices? Where were industrial wastes dumped fifty years ago? When were the walls painted? Were depleted uranium weapons fired at the facility? What other agencies or private organizations used the property? If the operational history is incomplete, then a higher level of sampling will be necessary to complete the BCEA.

Classified information poses a particular problem. There are numerous sites across the country where Defense Department cleanup teams were (or may still be) unaware of past classified activity at the installations they were investigating. Most, but not all, of these involved radioactive substances. There are procedures for clearing people so they can review known classified records, but there is no process in place to let current staff know that those records exist in the first place. To overcome this obstacle, the Armed Services could conduct systematic reviews of past classified programs with potential environmental impacts. This is what the Air Force is doing at airfields where planes that flew through nuclear test clouds were based. Or, the government could make it clear to retired personnel that they would not be violating their security oaths if they came forward with environmental information associated with programs that were classified several decades ago.

Second, the Assessment should consider the impact of potential changes of use on the need for cleanup or other environmental activities. Will post-transfer standards for lead paint exposure be more stringent than the military’s? If a runway or parking lot is removed, will people be exposed to residual contamination? It is important that potential transferees receive this information as early as possible, so they may weigh such requirements as they draw their reuse maps. It’s also necessary to meet the Defense Environmental Restoration Program (DERP) Management Guidance mandate that feasibility studies evaluate remedial alternatives that do not require institutional controls—that is, for unlimited access and unrestricted use.

Unlike the ASTM Phase One or EPA’s proposed All Appropriate Inquiry standards, the BCEA would be conducted by the current owner of the property. Thus, it’s possible to better link the proposed Stage One to future investigations. In particular, should site research run up against data gaps that would prevent those conducting the study from identifying potential environmental conditions, they should either conduct intrusive sampling as part of the Stage One study or recommend a sampling plan for Stage Two. However, requiring the Defense component to conduct such investigations should not preclude complementary studies by potential transferees.

# Stage Two

Before formally launching Stage Two field planning, the Defense component owning the property should once again consult with the transferee/potential transferee and the public. This time they should be asked, what are specific land use plan options rather than just land use visions as determined in Stage One? The transferee should come to the table with not just one map, but a mix of possible plans so that additional sampling, including soil and water sampling, can determine how future use might be influenced by the environmental condition of the land, water, and improvements. The transferee is not obligated to plan reuse to match the easiest or cheapest remedial alternative, but there are likely to be situations in which the transferee can achieve its objectives more rapidly if it considers the environmental challenges up front. That is, if two land use scenarios provide the same use options in different locations, but one is simpler environmentally, the transferee, as well as the military, might benefit from such a simpler choice. Still the sampling should be extensive enough to meet the DERP requirement of weighing the potential for cleanup allowing unlimited access and unrestricted use.

In the current process, the Defense Department’s Office of Economic Adjustment funds non-federal transferees to conduct land use planning. It may actually save Defense money in the long run if that authority were expanded to fund transferees’ limited independent environmental investigations to support that land use planning. In the absence of independent data, the local reuse authority or its counterpart is likely to be reluctant to reach practical compromises, for fear that it will be saddled with significant environmental liabilities.

A Stage Two BCEA is likely to be comparable to ASTM’s Phase Two site assessment, which is typically required for property purchases where there are indications of environmental contamination. The Stage Two assessment may use CERCLA characterization studies as a starting point, but it should be recognized that the CERCLA documents may have missed non-CERCLA environmental conditions or failed to consider potential changes of use. Stage Two, therefore, should evaluate human health or ecological health risk based upon all contaminants and unrestricted land use.

We are not suggesting, however, that a lengthy, voluminous quantitative risk assessment, as is normally conducted in support of remedy selection, is necessary. A shorter, quicker, qualitative risk evaluation should be sufficient to support property transfer. Still, since groundwater is often at risk, the investigation should be robust enough to determine whether long-term remediation is likely to be necessary, without determining the nature and extent of the remedies.

In other words, the two-fold purpose of Stage Two is to map the contamination or other environmental conditions on the property, and then to describe the relationship of those conditions to potential land use scenarios. If possible, Stage Two results should provide the basis for realistic cost estimates, estimates which can be compared against funding allocation requests.

# Cooperative Approach

To be successful at most sites, including those that are large, seriously contaminated, and complex, both stages of the assessment should be conducted cooperatively. That is, all parties—not just the military but regulatory agencies, transferees, future developers, and the affected public—should work together from the beginning to maximize the likelihood that the results will have credibility and impact.

In the absence of a cooperative process, it is likely that the Defense component will not adequately address the concerns or proposals of the transferees and neighbors, and that it will not find widespread support for its assessment findings. In past base closure rounds, this was all too often the case. The other parties have been driven to conduct their own, complete, independent assessments, duplicating the expenditure of resources and inviting more confrontation down the line. Limited redundancy may be necessary, but the assessment will be more comprehensive, more reliable, and more acceptable—by all parties—if conducted cooperatively.

In general, there are two cooperative models, scoping and partnership, that can either be implemented independently or together

1)	Scoping. Before both stages the Component conducting the assessment should seek external comment from the other parties. The steps entailed in the National Environmental Policy Act (NEPA) may serve as a model for this approach. Under NEPA, the agency conducting an environmental review may hold a public scoping meeting—and otherwise seek comment—before undertaking its studies. This notifies the other parties what is likely to happen, and it gives them an opportunity to have input into the process from the beginning. The results of Stage One would be offered for public comment, like a draft Environmental Assessment or draft Environmental Impact Statement under NEPA, before Stage Two begins.

2)	Partnership. If possible, the BCEA should draw upon the success of the BRAC (Base Realignment and Closure) Cleanup Teams (BCTs), in which the Defense component, Regulatory Agencies, and often the transferee (local reuse authority or other federal agency) work in partnership to develop plans for characterization and cleanup. President Clinton established BCTs as part of his 1993 Five-Point Plan for base revitalization, and more often than not they significantly improve the process for all parties. That is, if a BCT works well, it does not necessarily eliminate differences, but it establishes an environment where they can be resolved.

Of course, for the BCT approach to work, participants must have the attitude, resources, training, time, and on-site authority to perform their respective functions. That is, it is generally preferable, but it might not work in all situations.

In conclusion, the proposed Base Closure Environmental Assessment will cost more money than a typical Environmental Baseline Survey. But at most closing bases, it is likely to reduce the cost of iterative characterization, re-cleanup, and delayed reuse. Furthermore, it should help overcome the adversarial atmosphere and consequent political problems associated with many base closure transfers. Thus, a Base Closure Environmental Assessment that fairly draws a complete picture of the property early enough to enable smart, cooperative decisions may therefore be a win-win solution.